APEX DASHBOARD SUITE

Build Specification

CMO Command Center for Project Velocity

Prepared by: Tyler O’Rourke

Date: May 6, 2026

Version: 1.0

© Red Ventures 2026  |  Confidential and Proprietary

# Table of Contents

# 1. Executive Summary

Apex is the CMO command center for Project Velocity — a real-time monitoring and management layer that sits on top of all marketing data outputs across the FITB full-funnel marketing strategy. Its sister application, Kamino, handles execution-layer automation (campaign launches, bid adjustments, audience syncs, trigger-based communications). Apex does not execute — it observes, surfaces, and enables decisions.

This build specification defines the complete dashboard suite: seven interconnected modules covering every stage from brand media spend allocation through post-acquisition retention, plus an operational command module for workflow management. Each module maps directly to the strategy workstreams documented in the FITB Full-Funnel Marketing Strategy synthesis.

Design Philosophy: Apex is built around the principle that a CMO should spend 80% of their time on allocation decisions and strategic judgment, not on pulling reports or chasing status updates. Every module surfaces the minimum viable data to make a decision, with drill-down paths for the 20% of situations that require deeper investigation.

## 1.1 System Architecture

Apex (This Spec) — Monitor + Manage

- Real-time dashboards across all funnel stages

- Spend allocation controls with scenario modeling

- Alert engine for anomaly detection and threshold breaches

- Performance scorecards aligned to contractual KPIs

- Operational workflow tracking (team, approvals, launches)

Kamino (Sister App) — Automate + Execute

- Campaign creation and launch automation

- Bid management and budget pacing execution

- Audience sync and suppression list management

- Trigger-based communication orchestration (EMOB sequences)

- A/B test deployment and winner selection

- Abandonment recovery sequence execution

Data Flow:

Kamino executes campaigns and feeds event data into the data lake. Apex reads from the data lake and presents unified views. When a CMO makes an allocation change in Apex, it generates a directive that Kamino picks up and executes. The two apps share a common data contract but are independently deployable.

## 1.2 Data Source Inventory

| Source System | Data Type | Refresh Cadence | Apex Module(s) |
| --- | --- | --- | --- |
| Google Ads | SEM performance, PMax, VBB signals | Near real-time (15-min) | Paid Search, Spend Allocation |
| Meta Ads Manager | Paid social performance, CPL, Advantage+ | Hourly | Paid Social, Spend Allocation |
| Salesforce Marketing Cloud | Einstein personas, NBA decisioning, email/SMS metrics | Hourly | Conversion, Onboarding, Retention |
| Salesforce CRM | Account opens, funded status, product attachment, PFI milestones | Daily | Funnel, Onboarding, Retention |
| InteractIQ | Open Consumer + OLB + Mobile events stitched to Salesforce | Near real-time | Funnel, Retention, Behavioral Triggers |
| CASy | Offer eligibility, stacked offer status, fulfillment tracking | Real-time | Onboarding, Retention |
| Velocity 360 Profile (ETL) | Full-funnel attribution, 72 prospect attributes, 370M events | Daily batch | All modules |
| Profound / BrightEdge | LLM Visibility Score, AEO metrics, 124 prompts x 56 markets | Weekly | AEO / Organic |
| SEMrush | Organic rankings, keyword positions, competitive intel | Daily | AEO / Organic |
| Placer.ai | Branch foot traffic, competitive visit data | Weekly | Brand Media, Geo |
| Google Analytics 4 | Site sessions, conversion events, landing page metrics | Near real-time | Conversion, Funnel |
| Sensor Tower | Competitive ad spend intelligence | Monthly | Competitive Intel |
| MyMove / USPS NCOA | Mover data, 39M annual residential movers | Daily | Life Event, Affluent |
| FITB Internal Systems | HH production, retention cohorts, MOB6/12, fraud closures | Daily | Scorecard, Retention |
| Jira / Project Management | Sprint status, ticket velocity, team capacity | Real-time | Operations |

# 2. Module 1: Executive Scorecard

The landing page. Shows the CMO exactly where Project Velocity stands against contractual commitments at a glance. No navigation required for a status check — green/yellow/red for every KPI.

## 2.1 Primary KPI Panel

| KPI | Target | Source | Refresh | Alert Threshold |
| --- | --- | --- | --- | --- |
| Net Household Growth | 29% CAGR / 84K retained (2026) | FITB Internal + Velocity 360 | Daily | < 95% of pace |
| MOB6 Retention Rate | 77% | FITB CRM cohorts | Weekly | < 75% (2pts below target) |
| Brand Capture Rate | Maintain ≥ 80% | Velocity 360 + GA4 | Weekly | Drop > 5pts MoM |
| Cost Per Incremental HH (CPIHH) | Declining QoQ trend | Velocity 360 + Media spend | Monthly | QoQ increase > 10% |
| LLM Visibility Score | Increasing trend | Profound / BrightEdge | Weekly | MoM decline > 5pts |
| Application Completion Rate | Target: 50% (vs. 40% industry) | GA4 + CRM | Daily | WoW decline > 3pts |
| Onboarding Activation (Day 30 DD) | 50% direct deposit enrollment | CRM + InteractIQ | Weekly | < 45% |

## 2.2 Financial Summary Strip

- Total media spend MTD / QTD / YTD vs. plan

- Blended CPL and CPIHH with trend arrows

- Revenue attribution estimate (LTV of acquired HHs)

- Brand media burn rate vs. $10M annual budget

- Affluent overlay spend vs. $3.2M–$5.2M incremental budget

## 2.3 Trend Sparklines

Each KPI card includes a 12-week sparkline showing trajectory. Color-coded: green (improving), yellow (flat), red (declining). Sparklines use the same color logic as the status indicators so the CMO can instantly distinguish between a KPI that is below target but improving vs. one that is below target and worsening.

## 2.4 Alert Feed

A scrolling feed of the 10 most recent alerts, categorized by severity (Critical / Warning / Info). Alerts are generated by threshold breaches on any KPI across any module. Each alert links directly to the relevant module drill-down. Examples:

- CRITICAL: MOB6 retention dropped to 72.1% (target 77%) — Link to Retention Module

- WARNING: Brand media pacing 12% ahead of plan in Nashville DMA — Link to Spend Allocation

- INFO: LLM Visibility Score up 3pts for “checking account” prompts in Charlotte — Link to AEO Module

# 3. Module 2: Spend Allocation & Budget Management

The CMO’s primary operational control surface. This module is where allocation decisions happen — adjusting channel mix, shifting budget between DMAs, approving incremental spend requests, and modeling scenarios before committing. Changes made here generate directives that Kamino executes.

## 3.1 Budget Overview Panel

| Budget Category | Annual Budget | Key Controls |
| --- | --- | --- |
| Brand Media (Mass Market) | $10M | DMA tier allocation, channel mix sliders, frequency cap targets |
| Affluent Life Event Overlay | $3.2M–$5.2M | Life event campaign toggles, HHI threshold, DMA targeting |
| Performance Media (SEM) | Variable (from $267K/mo base) | Keyword category budgets, match type ratios, VBB bid targets |
| Paid Social (Meta) | 30–50% of brand media allocation | Advantage+ budget, native vs. landing page split, audience caps |
| SEO / AEO | Headcount + tool costs | Content calendar priority, tool subscriptions, testing budget |
| Conversion / Testing | Included in engagement fee | Test velocity targets, Einstein persona budget allocation |

## 3.2 Channel Mix Control

Interactive sliders for the brand media channel mix, constrained to the strategic ranges defined in the Full-Funnel Strategy. The CMO can drag allocations within the approved bands; exceeding them triggers a confirmation dialog explaining the strategic rationale for the constraint.

| Channel | Min % | Max % | Current % | Adjustment Authority |
| --- | --- | --- | --- | --- |
| CTV / OLV | 35% | 45% | Live from platform | CMO direct |
| Paid Social (Meta) | 30% | 50% | Live from platform | CMO direct |
| Streaming Audio | 10% | 15% | Live from platform | CMO direct |
| Local SEO + LSA | Always-on | Always-on | N/A | Auto-managed by Kamino |

## 3.3 DMA Allocation Matrix

A 46-row matrix showing each DMA, its tier assignment (Defend / Maintain / Scale T1 / Scale T2 / Experiment Active / Experiment Control), current monthly spend, BEI score, 90-day retention rate, and CPIHH. The CMO can re-tier a DMA with drag-and-drop; Apex recalculates the budget redistribution impact in real time and shows the projected HH impact before confirming.

Key DMA Control Features:

- Tier reassignment with budget impact preview

- Active/Control experiment pairing (drag a DMA from Active to Control or vice versa)

- BEI trend overlay — sparklines per DMA showing brand health trajectory

- Retention heat map — color-code DMAs by 90-day retention rate

- Frequency compliance flag — highlight DMAs below 3x weekly frequency threshold

## 3.4 Scenario Modeling

Before committing a budget change, the CMO can run a what-if scenario. Apex pulls historical performance data and projects the impact of reallocation on HH production, retention, and CPIHH. The model uses the same attribution weights as the Velocity 360 Profile.

Scenario Variables:

- Shift $X from Channel A to Channel B

- Add / remove DMAs from Scale tiers

- Increase / decrease affluent overlay spend

- Toggle life event campaigns on/off by event type

- Adjust branded vs. non-branded SEM split

## 3.5 Pacing & Burn Rate Tracker

For each budget category, a burn-rate chart showing actual spend vs. plan with a projected end-of-period landing. If the trajectory exceeds or undershoots the budget by more than 5%, Apex flags it and suggests a reallocation. The $10M brand media budget is tracked at the DMA-tier level; the $3.2M–5.2M affluent overlay is tracked at the campaign level.

# 4. Module 3: Acquisition Funnel

A visual representation of the entire acquisition journey from first impression to funded account. Each stage shows volume, conversion rate, cost metrics, and drop-off rates. The funnel is filterable by channel, DMA, product type, and time period.

## 4.1 Six-Stage Funnel Visualization

| Stage | Industry Benchmark | Top Performer | FITB Target | Primary Data Source |
| --- | --- | --- | --- | --- |
| Page Visit → App Start | 55% | 65% | 60% | GA4 + Landing Page Analytics |
| App Start → Form Complete | 65% | 75% | 70% | GA4 + CRM Events |
| Form Complete → KYC Pass | 75% | 85% | 80% | CRM + KYC System |
| KYC Pass → Approval | 85% | 90% | 88% | CRM + Underwriting |
| Approval → Funded | 73% | 87% | 80% | CRM + Funding Events |
| Funded → Active (90 days) | 70% | 85% | 80% | CRM + InteractIQ |

## 4.2 Funnel Drop-off Analysis

For each stage transition, Apex shows the volume of drop-offs, segments them by channel source, and estimates the revenue impact of the drop-off (using $2,500 average LTV per checking household). This makes the dollar cost of each friction point immediately visible.

Filterable Dimensions:

- Channel source (SEM branded, SEM non-branded, Meta, CTV, organic, direct, referral)

- DMA tier (Defend, Maintain, Scale T1/T2, Experiment)

- Product type (checking, savings, CD, credit card, mortgage)

- Device (mobile, desktop, tablet)

- Einstein persona segment

- Time period (daily, weekly, monthly, custom)

## 4.3 Abandonment Recovery Tracker

Monitors the automated recovery sequences that Kamino executes for abandoned applications. Shows recovery rates by time window and channel:

| Recovery Window | Channel | Expected Recovery % | Actual Recovery % | Status |
| --- | --- | --- | --- | --- |
| 0–2 hours | Automated email + deep link | Highest | Live from Kamino | Auto |
| 2–24 hours | SMS reminder | Medium | Live from Kamino | Auto |
| 24–48 hours | Phone (high-value) / Email | Medium | Live from Kamino | Auto + Manual |
| 48–72 hours | Retargeting ads (dynamic creative) | Low–Medium | Live from Kamino | Auto |
| 7–14 days | Final email with updated offer | Low | Live from Kamino | Auto |

## 4.4 Landing Page Performance

Tracks the conversion levers identified in the strategy: personalized CTAs (+202%), form field reduction (+120%), AI personalization (+40%), load speed impact, and trust signal presence. Each landing page variant is scored against these benchmarks, and Apex flags pages that are underperforming the expected lift.

## 4.5 Einstein Personalization Monitor

Displays active Einstein persona segments, their conversion rates relative to default experiences, and the current A/B and multivariate test velocity. Tracks the 3x faster testing engine metric (Q1 2026 achievement) and alerts if test velocity drops below the established cadence.

# 5. Module 4: Onboarding & Retention

The module that directly addresses the critical 73% vs. 77% MOB6 retention gap. Tracks every customer from funded account through PFI status, monitoring the behavioral triggers and milestone completions that predict long-term retention.

## 5.1 PFI Flywheel Tracker

A visual flywheel showing the six PFI milestones with real-time completion rates across the active onboarding cohort:

| Flywheel Step | Target Completion | Tracking Source | Switching Cost Impact |
| --- | --- | --- | --- |
| 1. Direct Deposit | 50% by Day 30 | CRM + InteractIQ | High — financial hub |
| 2. Bill Pay | 30% by Day 60 | CRM | High — recurring outflows |
| 3. Debit Card Usage | 70% by Day 14 | CRM + Transaction Data | Medium — interchange |
| 4. Digital Wallet (Apple/Google Pay) | 25% by Day 30 | Mobile Events + InteractIQ | High — daily dependency |
| 5. Zelle P2P | 20% by Day 60 | CRM | Medium — social lock-in |
| 6. Cross-sell Acceptance | 25% by Day 90 | CRM + CASy | High — deepening |

## 5.2 90-Day Milestone Dashboard

| Milestone | Target | Alert If Below | Intervention |
| --- | --- | --- | --- |
| Day 7: Funded Account Rate | 80%+ | 75% | Push notification + banker email → Kamino |
| Day 30: Direct Deposit Enrolled | 50%+ | 45% | Guided switching prompt → Kamino |
| Day 90: Second Product Attached | 25%+ | 20% | Cross-sell offer via CASy → Kamino |
| Day 90: Retention Rate | 90%+ | 85% | At-risk escalation to retention team |

## 5.3 Behavioral Trigger Monitor

Shows the volume and conversion rate of each automated behavioral trigger managed by Kamino:

| Trigger Condition | Action (via Kamino) | Volume / Week | Conversion Rate |
| --- | --- | --- | --- |
| No transaction within 7 days | Quick-start email | Live | Live |
| No app download within 7 days | SMS with download link | Live | Live |
| No direct deposit after 14 days | Guided switching prompt | Live | Live |
| Large deposit received | CD rate comparison in-app | Live | Live |
| Rent payment > $2K/month | Mortgage pre-qual offer | Live | Live |
| Account unfunded after 7 days | Push notification + banker email | Live | Live |

## 5.4 Retention Cohort Analysis

Tracks MOB6 and MOB12 retention by acquisition cohort (month of account opening), channel source, DMA, and Qualifile Score band. This directly addresses the root cause analysis from the Issue Tree: mix shift (42% of gap), fraud closures, and offer fulfillment shortfalls.

Filters:

- Acquisition channel (online vs. branch vs. referral)

- Qualifile Score band (high / medium / low quality)

- DMA and geo-cohort (Growth Focus / Efficiency / Defend / Maintain)

- Offer type (cash bonus, stacked offer, no offer)

- Product mix at acquisition

## 5.5 CASy Offer Performance

Once CASy launches (May 2026), this sub-panel tracks: offer eligibility rates, stacked offer activation rates, offer completion/fulfillment tracking, and the impact of offers on Day 30 and Day 90 milestones. This directly addresses the fulfillment gap identified as a root cause of the retention shortfall.

## 5.6 Geo-Retention Heat Map

A map visualization of 90-day retention rates by DMA, colored from red (lowest) to green (highest). Overlays the four geo-cohorts (Growth Focus / Efficiency Improvement / Defend / Maintain) and shows whether each DMA is receiving the differentiated offer/communication strategy prescribed by the geo-optimization framework. Estimated impact being tracked: 2–3K retained HHs.

# 6. Module 5: Paid Channel Performance

Detailed performance monitoring for all paid media channels, with the depth needed for channel managers while keeping the CMO view focused on efficiency and allocation signals.

## 6.1 Paid Search (SEM) Dashboard

| Metric | Benchmark | Source | Alert |
| --- | --- | --- | --- |
| Average CPC | $3.46 (branded $0.50–$2.00) | Google Ads | CPC > $5.00 non-branded |
| CTR | 8.3% | Google Ads | < 6% |
| CVR | 2.55% | Google Ads + CRM | < 2.0% |
| CPL | $83.93 | Calculated | CPL > $100 |
| Quality Score (avg) | Target: 7+ | Google Ads | < 5 on any high-volume keyword |
| Impression Share (branded) | 90%+ target | Google Ads | < 85% |
| VBB Margin Signal | 4% margin increase baseline | Velocity 360 | Margin signal degradation |

SEM Sub-views:

- Market segmentation performance: Established (133 branches, 28K searches/branch) vs. Growth (32, 18K) vs. New (1, 5K)

- Match type allocation tracker: 60% broad / 30% exact / 10% phrase

- Performance Max and AI Max campaign performance vs. standard campaigns

- Negative keyword hygiene score

## 6.2 Paid Social (Meta) Dashboard

| Metric | Benchmark / Target | Source | Alert |
| --- | --- | --- | --- |
| CPL (native lead forms) | Target: below $83.93 SEM CPL | Meta Ads Manager | CPL > SEM CPL |
| Native Lead Form CVR | 13% benchmark | Meta Ads Manager | < 10% |
| Landing Page CVR | 4.02% benchmark | Meta + GA4 | < 3% |
| Advantage+ CPA | 10% below manual CPA | Meta Ads Manager | Advantage+ > manual CPA |
| First-party audience count | 15 active audiences | Meta Ads Manager | < 12 active |
| CPL YoY trend | Rising ~20%/year | Meta Ads Manager | QoQ increase > 10% |

## 6.3 Brand Media Dashboard

BEI Scorecard (Brand Effectiveness Index):

BEI = (0.25 × Awareness) + (0.25 × Branded Search) + (0.20 × Direct Traffic) + (0.20 × Branch Visits) + (0.10 × Social Engagement)

- BEI score by DMA tier (aggregate and individual)

- Frequency compliance: % of Scale T1/T2 DMAs achieving 3–5x weekly frequency

- CTV/OLV completion rates and reach

- Streaming audio listen-through rates

- Active vs. Control DMA incrementality results

## 6.4 Affluent / Life Event Campaign Monitor

Tracks the 8 always-on life event campaigns individually:

| Campaign | Status | Key Metric | Target Segment |
| --- | --- | --- | --- |
| Home Purchase | Active | CVR vs. mass market (2–3x target) | $150K+ HHI |
| Marriage | Active | CVR vs. mass market | $150K+ HHI |
| New Child | Active | CVR vs. mass market | $150K+ HHI |
| College Enrollment | Active | CVR vs. mass market | $150K+ HHI |
| Inheritance / Wealth Event | Active | CVR vs. mass market | $150K+ HHI |
| Job Change / Promotion | Active | CVR vs. mass market | $150K+ HHI |
| Divorce | Active | CVR vs. mass market | $150K+ HHI |
| Retirement | Active | CVR vs. mass market | $150K+ HHI |

## 6.5 MyMove / Mover Marketing Tracker

- Charlotte MVP pilot performance

- Mover volume pipeline (39M annual base, $150K+ HHI subset)

- Mover-to-account conversion rate (3–5x higher propensity benchmark)

- Geographic expansion status against DMA framework

# 7. Module 6: Organic & AEO Intelligence

Monitors the three organic disciplines — SEO, AEO, and GEO — that are increasingly important as AI-generated answers displace traditional search results. This module tracks RVGT’s most distinctive competitive capability.

## 7.1 LLM Visibility Score Dashboard

| Dimension | Specification |
| --- | --- |
| Platforms | Google AI Overviews, ChatGPT, Perplexity, Claude, Gemini |
| Prompts Tracked | 124 total (28 primary, 96 secondary) |
| Markets | 56 (aligned to 46-DMA geo-optimization framework) |
| Refresh | Weekly automated via Profound / BrightEdge |
| Owner | Tyler O’Rourke |

LLM Visibility Metrics (per Tier 1 Prompt Benchmarking):

- Mention Rate — % of queries where Fifth Third appears in AI response

- Average Position — mean rank when listed (1 = first mentioned)

- Share of Voice — brand mentions as % of total brand mentions vs. competitors

- Sentiment Score — -1 to +1 classification

- Citation Rate — % of mentions linking to 53.com domain

## 7.2 SEO Performance

- Organic account volume (target: track the ~2K extra accounts/yr from SEO path streamlining)

- Keyword ranking distribution (page 1 / page 2 / page 3+)

- Organic traffic by product category

- SEMrush rank change alerts (auto-ingested)

- Content calendar adherence (AIO optimizations, article rewrites)

## 7.3 Competitive AEO Benchmarking

For each BD target and key competitor, show their LLM Visibility Score alongside FITB’s. This powers the BD pitch (“When a small business owner asks ChatGPT for the best bank, does your bank appear?”) and validates RVGT’s differentiation.

# 8. Module 7: Product & Experience Innovation

Tracks the product innovation pipeline and the mobile/OLB experience transformation roadmap. Less operational than other modules — more of a strategic progress tracker.

## 8.1 Product Pipeline Tracker

| Product Initiative | Status | Key Metric | Connection to Funnel |
| --- | --- | --- | --- |
| Loyalty Rewards Enhancement | In Design | Enrollment rate, redemption rate | Retention — deepen engagement |
| AI Product Creator | In Build | Recommendation acceptance rate | Conversion — product attachment |
| Fifth Third Life Card | Concept | Card activation, life stage match | Acquisition + Retention |
| Lonely Planet Travel Card | In Market | Applications, spend per card | Affluent acquisition |
| Points Guy Card (RV vertical) | In Market | Applications from TPG audience | Affluent acquisition via RV media |

## 8.2 Mobile / OLB Transformation Roadmap

| Wave | Phase | Status | Key Deliverable |
| --- | --- | --- | --- |
| Wave 1 | Foundation | In Progress | Core journey stabilization (account opening, payments, servicing) |
| Wave 2 | Scale | Planned | Einstein AI integration, personalization, conversion funnel connection |
| Wave 3 | Transform | Future | Fifth Third Assist AI, conversational banking, AI-first experience |

## 8.3 Testing Velocity Tracker

Monitors the 3x faster testing engine achievement from Q1 2026. Tracks: active tests running, average test duration, winning variant deployment speed, and cumulative conversion lift from testing. Alerts if the testing cadence drops below the Q1 2026 baseline.

# 9. Module 8: Operations Command

The operational backbone — team management, approval workflows, launch calendars, and system health monitoring. Keeps the CMO informed on execution without requiring them to attend every standup.

## 9.1 Launch Calendar

A unified calendar showing every campaign launch, content deployment, test start/stop, product release, and system go-live. Pulls from Jira, Slack, and the creative sprint planning workflow. Each event is tagged by workstream and shows its approval status.

## 9.2 Team Capacity & Velocity

- Sprint burndown and velocity by pod/workstream

- Resource utilization heat map (who is overloaded, who has capacity)

- Ticket aging for Highest/High priority items (e.g., RVGT-387 Cycode SCA Vulnerability)

- Blocked ticket alerts with escalation path

## 9.3 Approval Queue

A centralized queue of items awaiting CMO approval: budget reallocation requests, new campaign launches, creative sign-offs, DMA tier changes, and vendor evaluations. Each item shows: requestor, requested action, estimated impact, deadline, and a one-click approve/reject.

## 9.4 Cross-Enabler System Status

| System | Expected Status | Health Check |
| --- | --- | --- |
| InteractIQ | Live (late April 2026) | Event flow volume, data freshness, Salesforce sync lag |
| CASy | Launching May 2026 | Offer eligibility API response time, fulfillment tracking coverage |
| Velocity Lens | ARC review complete (4/13) | Query volume, response quality, Claude API latency |
| AEM Migration | Stalled — 9/1/2026 target | Migration % complete, redirect coverage, staging vs. production delta |
| Einstein Personalization | Active | Persona segment freshness, NBA model accuracy, personalization coverage |
| Velocity 360 ETL | Active | Pipeline freshness (< 24hr lag), record count, attribute coverage |

## 9.5 Competitive Intelligence Feed

An auto-curated feed of competitive signals: Sensor Tower ad spend shifts, SEMrush competitive alerts, earnings call highlights from tracked banks, and hiring pattern signals. Sourced from the second-brain wiki’s entity and synthesis pages plus live monitoring tools.

# 10. Apex ↔ Kamino Integration Specification

Apex and Kamino communicate through a shared directive bus. When the CMO makes a decision in Apex, the system generates a structured directive that Kamino consumes and executes. Kamino reports execution status and outcome data back through the shared data lake.

## 10.1 Directive Types

| Directive Category | Example | Apex Origin Module | Kamino Action |
| --- | --- | --- | --- |
| Budget Reallocation | Shift $50K from Streaming Audio to CTV in Scale T1 DMAs | Spend Allocation | Update platform budgets, adjust bid caps |
| DMA Tier Change | Move Jacksonville from Experiment to Scale T2 | Spend Allocation | Enable campaigns, set bids, deploy creative |
| Channel Mix Adjustment | Increase Meta from 35% to 42% of brand media | Spend Allocation | Redistribute daily budgets across platforms |
| Life Event Toggle | Pause Divorce campaign; increase Retirement budget 20% | Paid Channels | Pause/enable campaign sets, adjust budgets |
| Test Launch | Deploy new landing page variant for checking in Nashville | Funnel | Configure A/B split, set traffic allocation, deploy |
| Recovery Sequence Update | Change 0–2hr recovery from email to SMS for mobile users | Funnel | Update Kamino trigger rules, deploy new sequence |
| Offer Strategy Change | Enable stacked direct-deposit bonus for Scale T1 DMAs | Onboarding | Push offer config to CASy, update eligibility rules |
| Alert Acknowledgment | Suppress MOB6 retention alert for fraud-adjustment period | Scorecard | Mark alert resolved, pause related auto-actions |

## 10.2 Directive Lifecycle

- CMO takes action in Apex (e.g., drags DMA to new tier)

- Apex generates directive with: action type, parameters, estimated impact, timestamp, requestor

- Directive enters approval queue (auto-approved if within CMO’s authority; escalated if exceeding thresholds)

- Approved directive is published to the directive bus

- Kamino picks up directive, validates feasibility, begins execution

- Kamino reports: execution start, progress updates, completion or failure

- Apex updates the relevant module with the execution status and shows outcome data as it becomes available

## 10.3 Data Contract

Both applications share a versioned data contract defining the schema for: campaign performance records, funnel events, cohort snapshots, offer events, and behavioral trigger logs. The contract is the single source of truth — Kamino writes to it; Apex reads from it. Breaking changes require coordinated releases.

# 11. Alert Engine Specification

The alert engine is a cross-cutting system that monitors every metric in every module against defined thresholds. It generates alerts at three severity levels and routes them to the appropriate audience.

## 11.1 Severity Levels

| Severity | Definition | Routing | Example |
| --- | --- | --- | --- |
| Critical | KPI breach that threatens contractual targets | CMO + workstream lead immediately | MOB6 retention < 73% (2+ pts below already-below target) |
| Warning | Metric trending toward threshold breach within 2 weeks | Workstream lead; CMO daily digest | Brand media pacing 15% ahead in a DMA tier |
| Info | Notable change worth awareness but not action | CMO weekly digest only | LLM Visibility Score up 3pts for a prompt category |

## 11.2 Alert Rules (Representative Sample)

| Rule | Condition | Severity | Module |
| --- | --- | --- | --- |
| Retention cliff | MOB6 < 73% | Critical | Retention |
| Spend overrun | Any budget category > 110% of monthly plan | Critical | Spend Allocation |
| Funnel blockage | Any stage CVR drops > 5pts WoW | Critical | Funnel |
| CPC spike | Non-branded CPC > $8.00 (2x benchmark) | Warning | Paid Search |
| Frequency shortfall | Scale T1 DMA < 3x weekly frequency | Warning | Brand Media |
| Test stall | A/B test running > 30 days without significance | Warning | Product/Experience |
| Qualifile drift | Average Qualifile Score for new cohort drops > 10% | Warning | Retention |
| AEO drop | LLM Visibility mention rate drops > 5pts MoM | Info | AEO |
| Content launch | New AIO optimization or article deployed | Info | AEO |
| System health | InteractIQ event lag > 4 hours | Warning | Operations |

# 12. Implementation Roadmap

## 12.1 Phase 1: Foundation (Weeks 1–6)

Goal: Core infrastructure + Executive Scorecard live

- Data lake schema and ingestion pipelines for top 5 sources (Google Ads, Meta, CRM, GA4, Velocity 360)

- Apex-Kamino directive bus architecture

- Executive Scorecard module with 7 primary KPIs

- Alert engine with Critical-severity rules

- Authentication and role-based access (CMO, workstream leads, analysts)

## 12.2 Phase 2: Allocation & Funnel (Weeks 7–12)

Goal: CMO can manage spend and see funnel performance

- Spend Allocation module with channel mix controls and DMA matrix

- Acquisition Funnel module with 6-stage visualization

- Scenario modeling engine (v1 — linear projections)

- Abandonment recovery tracker (reads from Kamino)

- Landing page performance integration (GA4 + Einstein)

## 12.3 Phase 3: Retention & Organic (Weeks 13–18)

Goal: Full retention visibility + AEO intelligence

- Onboarding & Retention module with PFI flywheel, cohort analysis, geo-heat map

- CASy integration (aligned to CASy launch in May 2026)

- InteractIQ behavioral trigger monitor

- AEO / Organic Intelligence module with LLM Visibility Score dashboard

- Competitive AEO benchmarking

## 12.4 Phase 4: Paid Channels & Products (Weeks 19–24)

Goal: Complete channel-level visibility

- Paid Search deep-dive dashboard (SEM, VBB, PMax)

- Paid Social dashboard (Meta, Advantage+, native lead forms)

- Brand Media dashboard (BEI, frequency, incrementality)

- Life Event and MyMove campaign trackers

- Product pipeline and mobile transformation tracker

## 12.5 Phase 5: Operations & Polish (Weeks 25–30)

Goal: Full operational command + scenario modeling v2

- Operations Command module (calendar, capacity, approvals, system health)

- Competitive intelligence feed integration

- Scenario modeling v2 (ML-powered projections using Velocity 360 historical data)

- Custom report builder for MBR/QBR deck generation

- Mobile-responsive views for CMO access from phone/tablet

- Full test cycle and UAT

# 13. Success Criteria

## 13.1 Quantitative Targets

| Metric | Target | Measurement |
| --- | --- | --- |
| Time to daily status check | < 2 minutes (from current ~30 min) | Session timer in Apex |
| Budget reallocation cycle time | < 1 hour (from current ~2–3 days) | Directive bus timestamps |
| Alert-to-action latency | < 4 hours for Critical alerts | Alert acknowledgment timestamps |
| MBR/QBR deck prep time | < 2 hours (from current ~8–12 hours) | Report generation timestamps |
| Data freshness | All KPIs < 24 hours stale; spend data < 1 hour | Data pipeline monitoring |
| CMO time on allocation vs. reporting | 80/20 split (from current ~30/70) | Self-reported + usage analytics |

## 13.2 Qualitative Targets

- CMO can answer any Project Velocity performance question without leaving Apex

- No manual data pulls required for routine reporting

- Every strategy workstream from the Full-Funnel Marketing Strategy synthesis has a corresponding Apex module or sub-view

- Kamino handles 100% of routine execution; CMO interacts only through Apex directives

- Alert engine catches anomalies before they appear in monthly reviews

# 14. Appendix: Strategy-to-Module Mapping

Cross-reference showing how each element of the FITB Full-Funnel Marketing Strategy maps to an Apex module, ensuring complete coverage:

| Strategy Workstream | Primary Module | Secondary Module(s) |
| --- | --- | --- |
| 1. Mass Marketing / Brand Media | Paid Channels (Brand Media) | Spend Allocation, Scorecard |
| 2. Affluent Life Event Strategy | Paid Channels (Life Event) | Spend Allocation |
| 3. Paid Social (Meta) | Paid Channels (Meta) | Spend Allocation, Funnel |
| 4. Paid Search + SEO/AEO | Paid Channels (SEM) + AEO Module | Scorecard |
| 5. Conversion / Site Experience | Acquisition Funnel | Product/Experience |
| 6. Application Flow Optimization | Acquisition Funnel | Onboarding |
| 7. Onboarding & EMOB | Onboarding & Retention | Scorecard |
| 8. Branch/Banker Integration | Paid Channels (Brand — BEI) | Operations |
| 9. Mobile / OLB Experience | Product & Experience | Funnel |
| 10. Product Enhancements | Product & Experience | Paid Channels (Affluent) |
| Cross-enabler: InteractIQ | Onboarding & Retention | Operations (System Health) |
| Cross-enabler: CASy | Onboarding & Retention | Operations (System Health) |
| Cross-enabler: Velocity Lens | Scorecard | Operations (System Health) |
| Cross-enabler: Einstein AI | Acquisition Funnel | Onboarding, Product |
| Cross-enabler: AEM Migration | N/A (stalled) | Operations (System Health) |
| Cross-enabler: Velocity 360 ETL | All modules | Operations (System Health) |

— End of Build Specification —